COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert  
Project Title: Baz To-Go

Today’s Date: 2/18/2024

Week Number: 4

(From: 2/11/24 To: 2/18/24)

Monthly Milestone – Have an order successfully go from the app to the server.

Team Meetings:

Meeting 1

Date and Time: 2/12 From 12:00 PM to 5:00 PM (asynchronous)

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Wrote the email to Chartwells, Finished migrating the delivery application into the main application

Decisions Made:

The reply to the Chartwells chair was discussed and sent. The delivery application migration was completed.

Meeting 2

Date and Time: 2/14 From 4:00 PM to 5:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Setting up the database and server component, Push notifications

Decisions Made:

With the main application and delivery application merged, the next goal is to add the database to track orders. Progress was also made toward having the app send push notifications to track orders.

Tasks:

Member 1 - Alexander

Tasks Worked on: Building the delivery section, merged the delivery application  
Tasks in-progress for Next Week: Building the delivery section, Integrating the database.

Member 2 – Braden  
Tasks Worked on: Web Application Feature Parity  
Tasks in-progress for Next Week: Web Application Feature Parity, Database setup

Member 3 – Nathan  
Tasks Worked on: Post-checkout screen on main application, merged the delivery application  
Tasks in-progress for Next Week: Continue building main .NET MAUI Application, Database Integration

Comments on progress towards the monthly milestone:  
With the delivery application completely merged, we are focusing on adding our database component to track orders as they progress through the whole process.