COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Project Title: Baz To-Go

Today’s Date: 11/12/2023

Week Number: 10

(From: 11/05/23 To: 11/12/23)

Monthly Milestone – Continue adding to the prototype.

Team Meetings:

Meeting 1

Date and Time: 11/07 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Restaurant pages, Cart Functionality, Start of Delivery App

Decisions Made:  
  
Continued development on the restaurant pages, manually added information for now, began implementation of the cart feature, presented the prototype, discussed the start of the delivery app

Meeting 2

Date and Time: 11/09 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Restaurant pages, Cart Functionality, Delivery App

Decisions Made:

The cart functionality continues to give us difficulties we have split off into Nathan working on the main app, Braden working on the Web App, and Alexander split off into the delivery app as our main focuses, assisting the others when necessary.

Tasks:

Member 1 - Alexander

Tasks Worked on: Backend grabbing of the restaurant information. Building the Delivery App  
Tasks in-progress for Next Week: Building the Delivery App

Member 2 – Braden  
Tasks Worked on: Designing pages, building applications, grabbing restaurant info.  
Tasks in-progress for Next Week: Designing pages, building the web app.

Member 3 – Nathan  
Tasks Worked on: Building .NET MAUI Application, grabbing restaurant info.  
Tasks in-progress for Next Week: Continue building .NET MAUI Application.

Comments on progress towards the monthly milestone:  
The brief meeting with Dr. B went well. We discussed needing to have a proof of concept of the delivery app on top of the other features, so the three apps have been assigned to the three separate members, conversing, and cross-developing when necessary. We are currently on track to have a good end of semester presentation.