COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert  
Project Title: Baz To-Go

Today’s Date: 11/27/2023

Week Number: 12

(From: 11/19/23 To: 11/27/23)

Monthly Milestone – Continue adding to the prototype for the end of month presentation.

Team Meetings:

Meeting 1

Date and Time: 11/21 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Delivery App, Presentation

Decisions Made:  
  
The delivery app is proving difficult. May not have any functionality by the time of the presentation due to the Thanksgiving break. Preliminary information has been added to the PowerPoint presentation.

Meeting 2

Date and Time: 11/27 From 1:00 PM to 11:00 PM (asynchronous)

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Delivery App, Presentation

Decisions Made:

On the first day back from break, the group chatted asynchronously on the remaining matters. The presentation became the main focus and was worked on throughout the day with each member adding information about their section. The delivery app was given some placeholder text to show where the project is going in lieu of getting any features ready.

Tasks:

Member 1 - Alexander

Tasks Worked on: Building the Delivery App, Designing Presentation  
Tasks in-progress for Next Week: Present presentation, Building the Delivery App

Member 2 – Braden  
Tasks Worked on: Designing presentation, planning delivery app.  
Tasks in-progress for Next Week: Present presentation, Designing pages, Building the web app.

Member 3 – Nathan  
Tasks Worked on: Designing Presentation, planning delivery app.  
Tasks in-progress for Next Week: Present presentation, Continue building .NET MAUI Application.

Comments on progress towards the monthly milestone:  
Features that could not be implemented at this time were noted as future features in the presentation. All effort was shifted into documenting the project in the presentation.