COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Project Title: Baz To-Go

Today’s Date: 10/8/2023

Week Number: 5

(From: 10/8/2023 To: 10/15/23)

Monthly Milestone - Use the fundamentals of .NET MAUI and C# to build a basic skeleton of the applications, doing research on other components as necessary.

Team Meetings:

Meeting 1

Date and Time: 10/10 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Midterm Meeting, Changing to .NET MAUI

Decisions Made:  
  
From the midterm meeting, we decided to switch to .NET MAUI. Based on the amount of time for the project, we decided to switch to a cross-platform framework rather than developing a separate app for Android and iOS.

Meeting 2

Date and Time: 10/17 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Midterm Meeting, Changing to .NET MAUI

Decisions Made:

From the midterm meeting, we decided to switch to .NET MAUI. Based on the amount of time for the project, we decided to switch to a cross-platform framework rather than developing a separate app for Android and iOS.

Tasks:

Member 1 - Alexander

Tasks Worked on: Build design for application.

Tasks in-progress for Next Week: Learn .NET MAUI, Build skeleton of application.  
Member 2 – Braden  
Tasks Worked on: Build design for application.

Tasks in-progress for Next Week: Learn .NET MAUI, Build skeleton of application.

Member 3 – Nathan  
Tasks Worked on: Build design for application.

Tasks in-progress for Next Week: Learn .NET MAUI, Build skeleton of application.

Comments on progress towards the monthly milestone:  
Progress has been set back slightly by changing the framework choice, but we are quickly catching up and still hope to have a skeleton of the application by the end of the month to be on track for a proof of concept next month.