COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Project Title: Baz To-Go

Today’s Date: 11/19/2023

Week Number: 11

(From: 11/12/23 To: 11/19/23)

Monthly Milestone – Continue adding to the prototype for the end of month presentation.

Team Meetings:

Meeting 1

Date and Time: 11/14 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Delivery App

Decisions Made:  
  
The delivery app is officially an application. It currently has no functionality so we began planning what functionality would be necessary for the presentation.

Meeting 2

Date and Time: 11/16 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Delivery App, Restaurant Pages

Decisions Made:

The delivery app has now been planned and implementation has begun. Our goal is to have a temporary button that sends a push notification when a delivery has been picked up by a “dasher” and the meeting location. Meanwhile, development of the restaurant pages continued with same process as before.

Tasks:

Member 1 - Alexander

Tasks Worked on: Building the Delivery App  
Tasks in-progress for Next Week: Building the Delivery App

Member 2 – Braden  
Tasks Worked on: Designing pages, building applications, grabbing restaurant info, planning delivery app.  
Tasks in-progress for Next Week: Designing pages, building the web app.

Member 3 – Nathan  
Tasks Worked on: Building .NET MAUI Application, planning delivery app, grabbing restaurant info.  
Tasks in-progress for Next Week: Continue building .NET MAUI Application.

Comments on progress towards the monthly milestone:  
Progress has been made on the delivery app to prepare for the presentation at the end of the month. We are now attempting to plan ahead on as many as features as we can so that we can show what we have for them during the presentation.