COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Project Title: Baz To-Go

Today’s Date: 10/29/2023

Week Number: 8

(From: 10/22/23 To: 10/29/23)

Monthly Milestone - Use the fundamentals of .NET MAUI and C# to build a basic skeleton of the applications, doing research on other components as necessary.

Team Meetings:

Meeting 1

Date and Time: 10/24 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: .NET MAUI Development, Web Application Development

Decisions Made:  
  
.NET MAUI rework coming along nicely. The landing page is being developed as well as individual restaurant pages. The web application will mirror these developments once the main application’s features have been developed further.

Meeting 2

Date and Time: 10/26 From 1:00 PM to 2:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Landing page, restaurant pages, ASP.NET Web Application

Decisions Made:

The prototype landing page is nearing completion and the main work has moved to the individual restaurant landing pages. The web application has been paused for now to focus fully on the mobile application and will copy the changes once the mobile application has enough features to be ready for the prototype phase expected in mid-November.

Tasks:

Member 1 - Alexander

Tasks Worked on: Building .NET MAUI Application.

Tasks in-progress for Next Week: Continue building .NET MAUI Application

Member 2 – Braden  
Tasks Worked on: Building .NET MAUI Application, Using ASP.NET for a web application component.  
Tasks in-progress for Next Week: Migrate to building .NET MAUI application fully, mirroring changes to ASP.NET afterwards.

Member 3 – Nathan  
Tasks Worked on: Building .NET MAUI Application.  
Tasks in-progress for Next Week: Continue building .NET MAUI Application.

Comments on progress towards the monthly milestone:  
The framework choice has had a noticeable improvement on the team’s work. We now have a nearly completed prototype landing page and the beginnings of the individual restaurant landing pages. Next week, we expect to look into handling the backend, and seeing what is possible to get done before the prototype is due.