COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert  
Project Title: Baz To-Go

Today’s Date: 4/22/2024

Week Number: 12

(From: 4/15/24 To: 4/22/24)

Monthly Milestone – Finish the application, presentations

Team Meetings:

Meeting 1

Date and Time: 4/15 From 9:00 PM to 12:00 AM

Members Present: Alexander McCutcheon, Nathan Gilbert, Braden Prather  
Topics/Issues Discussed: Bugfixing, QA, Presentation

Decisions Made:

Now that the app was finally functioning, we split out our workload again. Nathan and Braden continued improving the application and testing while Alexander worked on the presentation and documentation.

Meeting 2

Date and Time: 4/16 From 9:00 PM to 12:00 AM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Documentation, Bug Fixing, Presentation

Decisions Made:

The same workflow from the previous night continued through this meeting. As changes were made to the code, the presentation and documentation were updated. At the end of this night, we had a practice run of the presentation, taking notes where we needed to add more content and what we needed to plan for.

Meeting 3

Date and Time: 4/17 From 9:00 PM to 12:00 AM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Presentation

Decisions Made:

This night consisted of improving the presentation. All three members spent time adding content to the PowerPoint and practicing their slides. We had multiple practice runs and were eventually able to reach our 20 minute goal.

On Thursday we performed the presentation at the Research Symposium. We then took a well earned break from the project and returned Monday.

Meeting 4

Date and Time: 4/22 From 9:00 PM to 12:00 AM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Poster

Decisions Made:

With the presentation completed, work now focused on completing the poster in time for the poster presentation.

Tasks:

Member 1 - Alexander

Tasks Worked on: Presentation, Documentation, Poster  
Tasks in-progress for Next Week: Presentation improvements, Finishing out

Member 2 – Braden  
Tasks Worked on: Database, Bug fixing, Presentation  
Tasks in-progress for Next Week: Presentation improvements, Finishing out

Member 3 – Nathan  
Tasks Worked on: Hotfixes, QA, Database, UI Improvements, Presentations  
Tasks in-progress for Next Week: Presentation Improvements, Finishing Out

Comments on progress towards the monthly milestone:  
It was hard sprint to do so, but the research symposium presentation has been completed. We then took a well-earned rest until Monday and got back to it with the poster.