COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert  
Project Title: Baz To-Go

Today’s Date: 1/28/2024

Week Number: 1

(From: 1/21/24 To: 1/28/24)

Monthly Milestone – Complete receipt generation for order. Perfect cart generation.

Team Meetings:

Meeting 1

Date and Time: 1/23 From 7:00 PM to 9:00 PM (asynchronous)

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Receipt generation

Decisions Made:  
  
The receipt will be generated as a text file then passed from the app to the backend and/or the delivery app.

Meeting 2

Date and Time: 1/25 From 4:00 PM to 6:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert

Topics/Issues Discussed: Receipt generation / Cart generation, Delivery App

Decisions Made:

Due to the receipt generation being implemented, the cart generation needed to be changed to generate the format presented from the mockup receipt. Preparations were made for the delivery app to accept these receipts.

Tasks:

Member 1 - Alexander

Tasks Worked on: Preparing the delivery app  
Tasks in-progress for Next Week: Building the Delivery App

Member 2 – Braden  
Tasks Worked on: Receipt generation for web application, Cart generation on the web application  
Tasks in-progress for Next Week: Building the web application

Member 3 – Nathan  
Tasks Worked on: Receipt generation, Cart generation on the main app.  
Tasks in-progress for Next Week: Continue building .NET MAUI Application.

Comments on progress towards the monthly milestone:  
Due to starting late into the month, we chose our next goal as the monthly milestone. All of the development that was completed during this week was related to the monthly milestone of implementing receipt generation and adjusting cart generation accordingly.