COMS 4913 - Capstone I Weekly Report

Team Name: 404

Member Names: Alexander McCutcheon, Braden Prather, Nathan Gilbert  
Project Title: Baz To-Go

Today’s Date: 2/11/2024

Week Number: 3

(From: 2/4/24 To: 2/11/24)

Monthly Milestone – Have an order successfully go from the app to the server.

Team Meetings:

Meeting 1

Date and Time: 2/5 From 7:00 PM to 9:00 PM (asynchronous)

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert   
Topics/Issues Discussed: Prepared for weekly meeting, Delivery App

Decisions Made:

The list of possible delivery locations was created and made into a drop-down on the delivery app. Debated merging the delivery app into the main app, for easier development.

Meeting 2

Date and Time: 2/7 From 4:00 PM to 5:00 PM

Members Present: Alexander McCutcheon, Braden Prather, Nathan Gilbert, Dr. B

Topics/Issues Discussed: Meeting with Chartwells, Merging the delivery app

Decisions Made:

The delivery app will be merged into the main application for easier user access and easier development. The delivery app location list that was generated will be moved to the main app. Chartwells is putting us in touch with the marketing people to get the logo for Jerry’s as well as the worries about copyright. After the main meeting, we further discussed merging the applications and what that would mean for the future of the application.

Tasks:

Member 1 - Alexander

Tasks Worked on: Building the delivery app, Merging the Delivery App  
Tasks in-progress for Next Week: Building the delivery section, Merging in the Delivery App

Member 2 – Braden  
Tasks Worked on: Web Application Feature Parity  
Tasks in-progress for Next Week: Building the web application

Member 3 – Nathan  
Tasks Worked on: Post-checkout screen on main application, prepared for the merge of the delivery app.  
Tasks in-progress for Next Week: Continue building main .NET MAUI Application.

Comments on progress towards the monthly milestone:  
By merging in the delivery application, we have made our development process easier and more streamlined. This action allows us to more easily send orders to delivery after their receipt is generated, getting us ever closer to that goal of having an order make it through the whole process.